Case Study: US Bank — Team Phoenix

42-Day Lead Time to 8 Days in 18 Months

Industry: Financial Services — Banking | Team: Payments & Transfers (Team Phoenix) | Platform: PDLC VSM Platform Option B

The Challenge

US Bank's Team Phoenix — a 45-person engineering team responsible for the Payments & Transfers product group — was operating at 8.1% flow efficiency with a 42-day average lead time from feature request to production deployment. Despite a talented team, strong tooling (GitHub Enterprise, Jira, GitHub Actions, AWS), and a mature Agile process (SAFe), the team was consistently missing quarterly release commitments and accumulating a growing backlog of customer-impacting defects. A 12% change failure rate was consuming 2+ days of incident recovery per deployment cycle.

The CTO identified three board-level symptoms: time-to-market was 3× slower than digital-native competitors, compliance incidents were increasing, and engineering headcount was growing without proportional output improvement. The hypothesis was that the problem was not talent or tooling — it was invisible PDLC waste. But without a quantified baseline, making the case for transformation investment was impossible.

The Approach

Team Phoenix engaged the PDLC VSM Platform for a 4-week assessment followed by an 18-month Option B transformation programme. The engagement was structured in three phases:

Phase 1 — VSM Assessment & Baseline (Weeks 1–4)

Exported 12 months of Jira ticket history (2,847 tickets across 24 sprints)

Configured 4 DORA data sources: GitHub, Splunk, SonarQube, PagerDuty

Completed 73-question DORA assessment (score: 2.0/5 — WALK band)

Generated 7-phase current-state VSM: 130h PT, 600h WT, 17.8% FE, 46.4-day LT

Identified 5 critical/high bottlenecks — Phase 5 (240h WT) as primary target

Phase 2 — Quick Wins & Core Transformation (Months 2–12)

Deployed AI UAT Assistant (Phase 5): WT 240h → 48h in 8 weeks

Deployed ReviewAgent (Phase 3): WT 18h → 5h; PR review time reduced 72%

Deployed AI Release Manager (Phase 6): WT 56h → 14h; CAB gate automated 65%

Deployed AI Design Reviewer (Phase 2): WT 176h → 58h via async review workflow

Full 8-agent Phase 5 deployment achieved 31% overall FE improvement by Month 6

Phase 3 — Scale & Embed (Months 13–18)

Deployed 7 additional agents (total 15) targeting Phases 1, 2, and 7

Achieved 61% flow efficiency — Phase 5 FE improved from 11.4% to 39.2%

Lead time reduced from 46.4 days to 8.1 days — 83% reduction

Deployed to 3 additional teams in the Digital Banking portfolio

Centre of Excellence established; VSM Practice Lead role created

Results

| Metric | Before (Week 0) | After (Month 18) | Improvement |
| --- | --- | --- | --- |
| Overall Flow Efficiency | 8.1% | 61% | +52.9 percentage points |
| Total Lead Time | 46.4 days | 8.1 days | −83% |
| Phase 5 Wait Time (Testing) | 240 hours | 48 hours | −80% |
| DORA Band | WALK (2.0/5) | High (3.8/5) | +1.8 bands |
| Change Failure Rate | 12% | 4.2% | −65% |
| MTTR | 2.3 days | 5.2 hours | −90% |
| Deployment Frequency | Bi-weekly | Daily | 8× increase |
| Annual Benefits Realised | — | $8.4M | 4.2× ROI |

Lessons Learned

Start with Phase 5 (Testing): the largest wait time in regulated industries — the ROI is highest and fastest

DORA calibration is essential: without it, the VSM overstates FE% because ALM cycle time includes non-working days

AI UAT Assistant requires 3–4 weeks of configuration for compliance environments — budget this in the pilot plan

Change management was underestimated: the 'AI is taking our jobs' concern required a 6-week communications programme

The benefits realisation tracker was the most-viewed artefact by the CFO — invest time in making it clear and frequent