PDLC VSM Platform — Engagement Model Overview

Phase 1 — VSM Assessment

Duration: 4 weeks  |  Investment: $150K

Establish a quantified current-state baseline with DORA calibration, benchmark comparison, and funded transformation business case.

Activities

Week 1: Project kickoff, platform setup, ALM data ingestion

Week 2: DORA 73-question assessment with data source configuration

Week 3: Current-state VSM review, bottleneck analysis workshop

Week 4: Future state modelling, business case build, readout preparation

Deliverables

7-phase current-state VSM with FE%, PT, WT per phase

DORA maturity score (4 dimensions) with calibration values

Top 5 bottleneck cards with AI root cause analysis

3 future-state scenarios (A/B/C) with projected metrics

ROI business case: investment, benefits, payback, NPV, IRR

AI-generated implementation playbook

Executive readout deck (12 slides)

Phase 2 — Pilot Transformation

Duration: 12 weeks  |  Investment: $300K

Deploy Quick Win AI agents targeting the top 3 bottlenecks. Demonstrate measurable FE% improvement and establish the change management framework.

Activities

Weeks 1–3: AI UAT Assistant deployment and testing

Weeks 4–6: ReviewAgent and AI Release Manager configuration

Weeks 7–9: Change management programme launch, team training

Weeks 10–12: Measurement, retrospective, Phase 3 planning

Deliverables

3 AI agents deployed and operational (Quick Wins)

FE% baseline vs. 12-week comparison

Benefits realisation tracking (month 1 evidence)

Change management programme (stakeholder map, comms plan)

Phase 3 implementation plan

Phase 3 — Scale & Embed

Duration: Ongoing | 12 months  |  Investment: $200K/qtr

Expand to full transformation (15 agents, all 7 phases), multi-team rollout, and Centre of Excellence establishment.

Activities

Months 1–3: Remaining 12-agent deployment

Months 4–6: 3-team expansion and cross-team benchmarking

Months 7–9: CoE setup and VSM Practice Lead enablement

Months 10–12: Benefits realisation review and annual programme plan

Deliverables

Full 15-agent deployment operational

3+ teams on platform

Centre of Excellence operating model

Annual benefits report (vs. business case targets)

Renewal and expansion proposal

Team Composition

| Role | Client | Consulting | Phase |
| --- | --- | --- | --- |
| Executive Sponsor | CTO / CDO | Programme Director | All |
| Programme Manager | VP Engineering | Engagement Manager | All |
| Platform Admin | DevOps Lead / Tech Lead | Platform Architect | 1–2 |
| VSM Facilitator | Engineering Manager | VSM Practitioner | 1–2 |
| Change Lead | HR / Change Manager | Change Consultant | 2–3 |
| Data Owner | Analytics / Data Lead | Data Analyst | 1 |
| Finance | CFO office rep | Business Case Lead | 1,3 |