PDLC VSM Platform

GTM Pack — Set 2: Pilot Engagement Pack

Project Charter

AI-Powered PDLC VSM Pilot Engagement

| Document | Version | Date | Classification |
| --- | --- | --- | --- |
| DOC-SET2-12 | v1.0 | March 2026 | Commercial Confidential |

Project Overview

| Field | Value |
| --- | --- |
| Project Name | PDLC VSM Platform — AI Pilot Engagement |
| Client Organisation | [CLIENT NAME] |
| Project Sponsor | [SPONSOR NAME], [TITLE] |
| Project Manager (Pilot Lead) | [PILOT LEAD NAME] |
| Client Project Lead | [CLIENT LEAD NAME], [TITLE] |
| Start Date | [START DATE] |
| End Date | [START DATE + 8 weeks] |
| Budget | $150,000 (fixed fee) |
| Classification | Commercial Confidential |

Project Objectives

Quantify the current state software delivery lead time and flow efficiency using the client's existing ALM data

Identify the top 3–5 value stream bottlenecks with quantified waste hours and peer benchmark comparisons

Generate a ranked AI improvement roadmap (Quick Wins / Medium-term / Strategic) with ROI estimates

Produce a board-ready business case across three investment scenarios (Conservative / Expected / Optimistic)

Conduct a 73-question DORA maturity assessment across Continuous Integration, Deployment, Testing, and Culture dimensions

Transfer platform capability to the client team via training and documentation

Scope

In Scope

One ALM data source (Jira or Azure DevOps)

One product group / team (up to 5,000 tickets, 18 months history)

Four DORA data sources (Jira, Confluence, Sonar, GitHub)

Eight AI agent runs (VSM Analyzer, DORA Assessment, Benchmark, Bottleneck, Improvement, Future State, Business Case, Playbook)

One executive readout deck (15 slides, client-branded)

One action plan (up to 30 items)

Three implementation playbooks (one per future-state scenario)

One knowledge transfer session (60 minutes)

30-day post-pilot support (email, named contact)

Out of Scope

Implementation of any improvement initiative (delivery is separate engagement)

Integration with ITSM, monitoring, or CI/CD tooling

More than one product group per pilot

Custom AI agent development

Data migration or ALM re-configuration

Governance

Roles and Responsibilities

| Role | Name | Responsibility | Availability |
| --- | --- | --- | --- |
| Project Sponsor | [SPONSOR] | Overall approval, executive access | 2h/week |
| Client Project Lead | [LEAD] | Data access, stakeholder coordination | 4h/week |
| Platform Administrator | [ADMIN] | Platform setup, IT access | 8h Week 1 |
| Engineering SME (×2) | [NAMES] | Data validation, VSM review | 2h/week |
| Pilot Lead (our team) | [PILOT LEAD] | Platform configuration, analysis | Full-time |
| Delivery Analyst | [ANALYST] | QA, documentation, reporting | Full-time |

Meetings

| Meeting | Frequency | Duration | Attendees | Purpose |
| --- | --- | --- | --- | --- |
| Project Kick-off | Week 1 (once) | 90 min | All stakeholders | Alignment, platform demo, data planning |
| Weekly Status | Weekly (Weeks 2–7) | 30 min | Project Leads | Progress, risks, actions |
| Phase Review | End of each phase | 60 min | Sponsor + Leads | Deliverable sign-off |
| Executive Readout | Week 8 | 60 min | ELT / Board | Final findings + next steps |

Success Criteria

| Criterion | Measure | Target |
| --- | --- | --- |
| Data onboarding | ALM tickets loaded and mapped | 100% of target ticket set |
| VSM accuracy | Lead time within ±10% of manual audit | Validated by client engineer |
| Bottleneck identification | Number of bottlenecks found | Minimum 3 critical/high |
| Savings identification | Annual savings opportunity | Minimum $500,000 |
| Business case quality | CFO readability score (1-5) | Score ≥4 from sponsor |
| Training completion | Platform admin certified | 100% of named admins |

Change Control

Any change to scope, budget, or timeline requires a Change Request signed by both the Project Sponsor and Pilot Lead. Changes to deliverables require 5 business days' notice. Out-of-scope work will be quoted separately before commencement.

Project Sponsor Signature: ___________________________   Date: _______________

Pilot Lead Signature: ___________________________   Date: _______________