PDLC VSM Platform

GTM Pack — Set 2: Pilot Engagement Pack

Pilot Delivery Runbook

Step-by-Step Configuration and Execution Guide for Pilot Leads

| Document | Version | Date | Classification |
| --- | --- | --- | --- |
| DOC-SET2-13 | v1.0 | March 2026 | Commercial Confidential |

Purpose

This runbook is the definitive reference for the Pilot Lead executing a PDLC VSM Platform pilot engagement. It covers every technical and process step from contract signature to executive readout. Follow each step in sequence; do not skip steps without documented justification.

Runbook Version: 1.0  |  Platform Version: 1.0  |  Last Updated: March 2026  |  Owner: Delivery Practice Lead

Pre-Engagement Checklist (T-5 Business Days)

Contract signed and purchase order received

Kick-off meeting scheduled (90 min, all stakeholders)

Data sharing agreement / NDA executed

Deployment mode confirmed: Cloud (SaaS) or On-premises

Client IT contact name and email obtained

ALM system confirmed: Jira Cloud / Jira Server / Azure DevOps

Client GitHub / ADO token scope confirmed (read-only minimum)

Platform licence key generated and tested

Pilot Lead laptop: Python 3.11+, Node 18+, Docker (for on-prem option)

Week 1: Kick-off and Data Onboarding

Day 1 — Kick-off Meeting Agenda

| Time | Topic | Owner | Materials |
| --- | --- | --- | --- |
| 0:00–0:15 | Welcome and introductions | Pilot Lead | Agenda slide |
| 0:15–0:30 | Platform live demo (5-screen walkthrough) | Pilot Lead | Laptop, 3001/8001 |
| 0:30–0:45 | Data requirements: ALM export fields | Pilot Lead + Client IT | Data spec sheet |
| 0:45–1:00 | DORA source configuration walkthrough | Pilot Lead | Platform UI |
| 1:00–1:15 | Pilot timeline and milestone review | Pilot Lead | Project charter |
| 1:15–1:30 | Q&A and next steps | All | Action log |

Day 2–3 — Platform Deployment

Clone repository

git clone https://github.com/[org]/pdlc-vsm-platform.git && cd pdlc-vsm-platform

Create .env file

Copy .env.example, set OPENAI_API_KEY, DATABASE_URL, SECRET_KEY

Install backend

python3 -m venv backend/venv && source backend/venv/bin/activate && pip install -r backend/requirements.txt

Run migrations

alembic upgrade head (creates 12 tables in SQLite or PostgreSQL)

Install frontend

cd frontend && npm install && cd ..

Start backend

uvicorn backend.main:app --reload --port 8001

Start frontend

cd frontend && npm run dev (runs on :3001)

Verify health

curl http://localhost:8001/health — should return {status: ok}

Day 3–5 — ALM Data Onboarding

Request the following fields from the client's Jira / ADO export:

| Field | Jira Field Name | ADO Field Name | Required? |
| --- | --- | --- | --- |
| Issue Key | Issue Key | Work Item ID | Yes |
| Issue Type | Issue Type | Work Item Type | Yes |
| Summary/Title | Summary | Title | Yes |
| Status | Status | State | Yes |
| Created Date | Created | Created Date | Yes |
| Resolved Date | Resolved | Closed Date | Yes |
| Sprint | Sprint | Iteration Path | Yes |
| Story Points | Story Points | Story Points | Recommended |
| Priority | Priority | Priority | Recommended |
| Epic Link | Epic Link | Epic | Recommended |
| Assignee | Assignee | Assigned To | Optional |
| Component | Component | Area Path | Optional |

Week 2: DORA Assessment Configuration

Configuring Jira

Navigate to Platform > DORA Assessment > Configure Sources

Select source type: Jira

Enter Jira base URL (e.g., https://yourcompany.atlassian.net)

Enter Jira API token (read-only scope)

Click 'Test Connection' — green tick required

Save source as 'Jira-DORA'

Configuring Confluence

Select source type: Confluence

Enter Confluence base URL

Enter API token (same as Jira if Atlassian Cloud)

Save source as 'Confluence-DORA'

Configuring SonarQube

Select source type: SonarQube

Enter SonarQube server URL and project key

Enter SonarQube token (read-only)

Save source as 'Sonar-DORA'

Configuring GitHub

Select source type: GitHub

Enter repository URL (format: https://github.com/org/repo)

Enter Personal Access Token (repo: read scope)

Save source as 'GitHub-DORA'

Week 3–4: AI Agent Execution

Running the Full Pipeline

Navigate to Platform > Analysis > Run Full Analysis. Click the blue 'Run Full Analysis' button. The 8-agent pipeline executes in order and typically completes in 4–8 minutes depending on ticket volume.

| Agent | Expected Duration | Output Location | Validation Check |
| --- | --- | --- | --- |
| VSM Analyzer | 60–90 seconds | Current State VSM page | Lead time within ±10% of manual estimate |
| Benchmark Agent | 30–45 seconds | Bottleneck page (benchmarks column) | ≥8 competitors shown |
| Bottleneck Analyzer | 45–60 seconds | Bottlenecks page | ≥3 bottlenecks with severity scores |
| Improvement Generator | 90–120 seconds | Improvements page | 25–40 items with ROI estimates |
| Future State Designer | 60–90 seconds | Future State page | 3 scenarios (A/B/C) with metrics |
| Business Case Builder | 45–60 seconds | Business Case page | 3 scenarios with payback period |
| Playbook Contextualizer | 30–45 seconds | Implementation Playbook page | 3 playbooks with 8 phases each |

Troubleshooting Common Issues

| Issue | Symptom | Fix |
| --- | --- | --- |
| VSM shows zero lead time | All LT values = 0 | Check ALM CSV date format (YYYY-MM-DD required) |
| DORA agent fails | Status = failed | Check API token scope — needs read access to all 4 sources |
| Bottleneck count < 3 | Only 1–2 bottlenecks | Check ticket count — needs ≥500 tickets; add more sprints |
| Business case ROI < 1× | ROI shows 0.8× | Check DORA scores — manual override if scores too low |
| Pipeline stalls at agent 4 | Running status for >10min | Restart backend; check logs: uvicorn output in terminal |

Week 5–6: Validation and Calibration

Client Review Session Agenda (60 min)

| Time | Activity | Facilitator |
| --- | --- | --- |
| 0:00–0:10 | VSM review: confirm lead times are representative | Client engineer + Pilot Lead |
| 0:10–0:25 | Bottleneck walkthrough: are these the known pain points? | Client team lead + Pilot Lead |
| 0:25–0:40 | Improvement scoring: adjust priorities and effort estimates | Client team lead |
| 0:40–0:55 | Business case scenario selection for executive readout | Sponsor + Pilot Lead |
| 0:55–1:00 | Actions: overrides to apply, final readout prep | Pilot Lead |

Week 7–8: Readout Preparation and Delivery

Export executive deck: Platform > Business Case > Export PPT (15-slide deck generated automatically)

Apply client branding: update logo placeholder on slides 1, 2, 18 — do not change font or layout

Brief sponsor: 30-min pre-read session — confirm CFO message and scenario selection

Rehearse: full 15-minute run-through with Delivery Analyst playing devil's advocate

Deliver readout: screen-share from laptop; have backup screenshots on second screen

Capture actions: note all follow-up questions and add to action plan in platform

Send post-readout summary: email within 24 hours — deck attached, next steps listed

Complete knowledge transfer: 60-min session with platform administrator