PDLC VSM Platform

GTM Pack — Set 2: Pilot Engagement Pack

RACI Matrix

Roles, Accountability, and Consultation Framework for Pilot Delivery

| Document | Version | Date | Classification |
| --- | --- | --- | --- |
| DOC-SET2-14 | v1.0 | March 2026 | Commercial Confidential |

RACI Key

| Code | Meaning | Obligation |
| --- | --- | --- |
| R | Responsible | Does the work; completes the task |
| A | Accountable | Owns the outcome; final decision authority |
| C | Consulted | Input required before work proceeds |
| I | Informed | Notified when work is complete or decisions made |
| - | Not Involved | No role in this activity |

RACI by Activity

| Activity | Pilot Lead | Delivery Analyst | Client PM | Client IT | Eng SME | Sponsor |
| --- | --- | --- | --- | --- | --- | --- |
| Contract & SOW sign-off | C | I | C | I | I | A/R |
| Kick-off meeting facilitation | A/R | C | I | I | I | I |
| ALM data export | C | I | A | R | C | I |
| Platform deployment | A/R | C | I | R | I | I |
| DORA source configuration | A/R | C | I | C | C | I |
| AI pipeline execution | A/R | C | I | I | I | I |
| VSM accuracy validation | C | I | A | I | R | I |
| Bottleneck review | C | I | A | I | R | I |
| Business case scenario selection | C | I | C | I | I | A/R |
| Executive deck preparation | A/R | R | C | I | I | C |
| Executive readout delivery | A/R | C | C | I | I | I |
| Action plan setup in platform | A/R | R | C | I | I | I |
| Knowledge transfer session | A/R | R | C | R | C | I |
| Post-pilot support | A/R | R | I | C | I | I |
| Scale licence commercial discussion | C | I | A/R | I | I | C |

Escalation Path

| Issue Type | First Contact | Escalation 1 | Escalation 2 | SLA |
| --- | --- | --- | --- | --- |
| Technical (platform) | Pilot Lead | Delivery Practice Lead | CTO | 4h response / 24h resolution |
| Data quality | Client IT | Client PM | Sponsor | 48h for data remediation |
| Scope change request | Client PM | Pilot Lead | Sponsor + Partner | 5 business days |
| Commercial dispute | Client PM | Pilot Lead | Accounts + Legal | 10 business days |
| Critical blocker | Pilot Lead | Sponsor (both sides) | CEO / CTO | Same-day escalation |