PDLC VSM Platform

GTM Pack — Set 2: Pilot Engagement Pack

Kick-off Meeting Guide

Facilitator's Guide for the 90-Minute Pilot Kick-off Meeting

| Document | Version | Date | Classification |
| --- | --- | --- | --- |
| DOC-SET2-17 | v1.0 | March 2026 | Commercial Confidential |

Meeting Purpose

The kick-off meeting sets the foundation for a successful pilot. It aligns all stakeholders on objectives, establishes trust through a live platform demonstration, resolves data access questions, and confirms the 8-week delivery plan. A well-run kick-off prevents 80% of mid-pilot issues.

| Attribute | Value |
| --- | --- |
| Duration | 90 minutes (can be compressed to 60 min for senior audiences) |
| Format | In-person or video call — screen-share required for platform demo |
| Attendees | Sponsor, Client PM, Platform Admin (IT), Engineering SME (1–2), Pilot Lead, Delivery Analyst |
| Pre-reads | Pilot Proposal, Project Charter, Discovery Questionnaire responses |
| Materials needed | Laptop with platform running, printed charter, slide deck (optional) |

Detailed Agenda

0:00–0:05 — Welcome and Housekeeping

Owner: Pilot Lead

Welcome, introductions (name + role), confirm 90 min, parking lot for off-topic items.

0:05–0:15 — Pilot Objectives and Success Criteria

Owner: Pilot Lead

Walk through the 4 objectives from the charter. Ask: "Is there anything critical we've missed?" Capture additions to scope in the parking lot. Confirm the savings guarantee.

0:15–0:35 — Platform Live Demonstration

Owner: Pilot Lead

Run the 5-screen demo: ALM Connect → Current State VSM → DORA Assessment → Bottlenecks → Business Case. Use US Bank / Team Phoenix pre-loaded data. Pause after each screen for questions. Do NOT let this run over 20 minutes.

0:35–0:50 — Data Requirements Review

Owner: Pilot Lead + Client IT

Walk through the ALM export checklist field-by-field. Confirm: Jira/ADO access, API token scope, date range. Review discovery questionnaire responses. Flag any data quality risks. Set delivery date for first data extract.

0:50–1:05 — DORA Source Configuration

Owner: Pilot Lead + Eng SME

Review the 4 DORA sources. Confirm URLs, token types, and access levels. Client IT sets up read-only service accounts during Week 1. Target: all 4 sources green by end of Week 2.

1:05–1:15 — 8-Week Timeline Walk-through

Owner: Pilot Lead

Present the Gantt chart (Week 1–8). Confirm key dates: data extract, phase reviews, executive readout. Add client PTO or blackout dates. Confirm meeting cadence (weekly 30-min status check).

1:15–1:25 — Governance and Escalation

Owner: Pilot Lead

Review RACI matrix highlights. Confirm the escalation path. Agree on communication channel (email or Teams/Slack). Confirm change control process.

1:25–1:30 — Parking Lot and Actions

Owner: Pilot Lead

Review parking lot items — assign owners and due dates. Capture in action log. Send within 24 hours of meeting.

Post-Meeting Actions (Pilot Lead — within 24 hours)

Send meeting notes with action log (names, owners, due dates)

Upload Project Charter to shared folder / SharePoint

Schedule all 8 weekly status calls

Send data extract template to client IT (CSV format with 12 required fields)

Send DORA source configuration guide (with screenshots)

Create project channel in Teams / Slack

Confirm first data extract date in writing

Common Kick-off Issues and Responses

| Issue | Response |
| --- | --- |
| 'We can't export Jira data — IT policy' | Offer on-prem deployment + data anonymisation script. Escalate to sponsor if blocked. |
| 'Our data quality is poor — lots of missing resolved dates' | 2-week data remediation window in scope. Use heuristic LT for tickets missing dates. |
| 'Can we include 3 teams, not 1?' | Scope creep — park it. Multi-team is Scale Pack scope. Note for upsell. |
| 'We already know what the bottlenecks are' | AI quantification + financial impact is the value. Say: 'Let's see if the data agrees with you — and put a dollar figure on it.' |
| 'Is the AI accurate?' | Show validation step (Week 5-6 manual override). Platform shows confidence intervals. |
| 'Who else has done this?' | Reference US Bank case study — 42-day → 8-day LT, 4.2× ROI. Offer reference call. |