PDLC VSM Platform

GTM Pack — Set 2: Pilot Engagement Pack

Pilot-to-Scale Framework

From Single-Team Pilot to Enterprise-Wide Value Stream Intelligence

| Document | Version | Date | Classification |
| --- | --- | --- | --- |
| DOC-SET2-21 | v1.0 | March 2026 | Commercial Confidential |

Overview

The Pilot-to-Scale Framework defines the pathway from a single-team paid pilot to a full enterprise deployment of the PDLC VSM Platform. It is structured in three horizons, each building on the foundation of the previous, and is designed to maximise value capture while managing organisational change at an appropriate pace.

Typical timeline: Pilot (8 weeks) → Scale Phase 1 (3 months) → Scale Phase 2 (6 months) → Enterprise (12 months). ROI scales non-linearly: each additional team added generates approximately 65% of the ROI of the first team due to shared infrastructure and institutional knowledge.

Horizon Model

| Horizon | Label | Duration | Scope | Investment | Typical ROI |
| --- | --- | --- | --- | --- | --- |
| H0 | Pilot | 8 weeks | 1 team, 1 product group | $150K | 3–5× (annualised) |
| H1 | Scale Phase 1 | 3 months | 3–5 teams, 1 portfolio | $300–500K | 4–6× |
| H2 | Scale Phase 2 | 6 months | 10–20 teams, 2–3 portfolios | $800K–1.2M | 5–8× |
| H3 | Enterprise | 12 months | All teams, org-wide benchmarking | $2–3M | 6–10× |

Scale Readiness Criteria

Minimum Criteria to Proceed to Scale Phase 1

Pilot Success Scorecard total ≥ 70 points

At least 1 senior stakeholder (CTO or VP Eng) has seen the executive readout

At least 1 bottleneck remediation has been approved by the sponsor

Platform administrator is certified and active

Scale licence commercial terms agreed (or under negotiation)

Recommended Criteria (accelerate timeline if met)

Pilot scorecard ≥ 85 points

CFO has seen and endorsed the business case

Second team lead has expressed interest (internal pull)

Reference case study agreed for publication

Quick Win implementation started within pilot window

Scale Phase 1: Portfolio Expansion (3 Months)

| Month | Activity | Output |
| --- | --- | --- |
| Month 1 | Onboard 2 additional teams (same product group) | 3 team VSM baselines |
| Month 1 | Enable portfolio-level aggregation view | Portfolio VSM dashboard |
| Month 2 | Run DORA assessment for all 3 teams | Portfolio DORA scorecard |
| Month 2 | Comparative bottleneck analysis (team vs. portfolio) | Cross-team insight report |
| Month 3 | Portfolio business case (aggregate ROI) | CFO presentation deck |
| Month 3 | Quick Wins review: measure LT and FE improvement | First ROI realisation report |

Scale Phase 2: Enterprise Expansion (6 Months)

| Quarter | Activity | Output |
| --- | --- | --- |
| Q1 | Onboard 5–10 additional teams across 2 portfolios | Multi-portfolio VSM view |
| Q1 | Centralised benchmark database: org benchmarks vs. sector | Org benchmark report |
| Q2 | AI-assisted transformation programme office | PMO dashboard in platform |
| Q2 | Integrate with ITSM (ServiceNow / Jira) for change tracking | Automated improvement tracking |
| Q2 | Executive dashboard: ELT-level flow efficiency KPIs | ELT monthly briefing pack |
| Q3 | Benefits realisation tracking vs. business case | Benefits tracker (automated) |
| Q3 | Competency uplift programme: platform certification for all leads | Certified practitioner cohort |

Value Scaling Model

| Teams | Annualised Savings (Expected) | Platform Investment | Net Value | ROI |
| --- | --- | --- | --- | --- |
| 1 (Pilot) | $1.2–1.8M | $150K | $1.1–1.65M | 3–5× |
| 3 (Phase 1) | $3.2–4.5M | $400K | $2.8–4.1M | 5–8× |
| 10 (Phase 2) | $9–14M | $900K | $8.1–13.1M | 7–10× |
| 20+ (Enterprise) | $18–30M | $1.8M | $16.2–28.2M | 8–12× |

Note: Savings estimates based on sector benchmarks and US Bank pilot data. Actual savings vary by organisation size, current maturity, and implementation speed. All figures are expected-case; conservative scenario is approximately 65% of expected.