AI-Powered PDLC Transformation

GTM Pack — Set 2: Pilot Engagement Pack

Pilot Proposal Template

Phase 1 (Diagnose): AI-Powered PDLC Transformation Engagement

| Document | Version | Date | Classification |
| --- | --- | --- | --- |
| DOC-SET2-11 | v2.0 | March 2026 | Commercial Confidential |

Executive Summary

This proposal outlines Phase 1 — Diagnose — of the AI-Powered PDLC Transformation engagement. In 8 weeks, we will quantify your software delivery waste, identify the top 5 bottlenecks by speed, productivity, and quality impact, and deliver a board-ready business case for each of three AI transformation pathways. At the end of Phase 1, you will have everything you need to make an evidence-based investment decision — not a consultant's opinion, but your own data, independently validated.

This is not a platform sale. It is a consulting engagement. The STUMP is the tool we use to run the diagnosis 5× faster and more accurately than traditional methods. You own the outputs. The insights are yours.

What Phase 1 Delivers

Phase 1 (Diagnose) is the first of three phases in the AI-Powered PDLC Transformation offering:

| Phase | Name | Duration | Key Output |
| --- | --- | --- | --- |
| Phase 1 | Diagnose | 8 weeks | VSM + DORA + Bottleneck Impact Report + Business Case for 3 Options |
| Phase 2 | Design | Concurrent with Phase 1 end | Option selection + Playbook design + Governance model |
| Phase 3 | Deliver | Option A: 3–6 months / B: 12–18 months / C: 18–36 months | Implementation + Benefits realisation |

Phase 1 includes a full Phase 2 design output — at the end of 8 weeks you receive the current state diagnosis AND a board-ready business case for all three AI transformation options. You choose which option to implement in Phase 3.

Phase 1 Deliverables in Detail

| Deliverable | Description | Audience | Week |
| --- | --- | --- | --- |
| D1: Current State VSM Dashboard | AI-generated value stream map: lead time, flow efficiency, process time, and wait time per PDLC phase. Benchmarked against 12 sector peers. | Engineering + CTO | Week 3 |
| D2: DORA Assessment | 73-question assessment across 4 dimensions. Band classification. Gap analysis against sector leaders. | Engineering + CTO | Week 4 |
| D3: Bottleneck Impact Report | Top 5 bottlenecks with annual waste cost (speed / productivity / quality framing). Root cause and peer benchmark. | CTO + VP Eng | Week 4 |
| D4: Three-Option Business Case | Option A (AI-Augmented), Option B (Agents+Gates), Option C (Fully Agentic) — ROI, payback, NPV for each. | CFO + CEO | Week 6 |
| D5: Legacy Modernisation Assessment | Knowledge Graph readiness score per legacy application. Modernisation strategy per system (replatform / reengineer / decompose). Integrated into transformation roadmap. | CTO + Arch | Week 4 |
| D6: Operations Intelligence Report | AIOps maturity score (Reactive → Proactive → Predictive → Autonomous). Operations metrics baseline. Phase 7 deep-dive activities. | Head of Ops | Week 5 |
| D7: Transformation Readiness Score | 5-dimension readiness assessment (culture, process, technology, data, governance). Role evolution mapping. Change management plan. | HR + CTO | Week 6 |
| D8: Governance & Responsible AI Scorecard | Agent accountability matrix. Guardrail configuration. Responsible AI scorecard (transparency, accountability, fairness, security). | CRO + Compliance | Week 6 |
| D9: Three-Option Business Case | Option A (AI-Augmented), Option B (Agents+Gates), Option C (Fully Agentic) — ROI, payback, NPV for each. | CFO + CEO | Week 6 |
| D10: Option B Playbook Outline | Week-by-week implementation plan for the recommended option (tailored to your bottleneck data). | Programme team | Week 7 |
| D11: Executive Readout Deck | 15-slide board-ready deck: current state + 3 options + recommendation + next steps. | Board / ELT | Week 8 |
| D12: Action Plan (30+ items) | Live in platform: Quick Wins, medium-term, and strategic items with owners and effort estimates. Includes AI Assurance gates. | Team Lead | Week 7 |
| D13: Knowledge Transfer | 60-min session: platform admin trained; all 21 modules accessible 12 months post-engagement. | Platform Admin | Week 8 |

The Three Transformation Options — What You Are Choosing Between

Phase 1 produces a business case for all three options. The choice is yours — based on your risk appetite, investment capacity, and transformation ambition.

|  | Option A: AI-Augmented | Option B: Agents + Gates ★ | Option C: Fully Agentic |
| --- | --- | --- | --- |
| Human Role | In the Loop | On the Loop | Above the Loop |
| What changes | AI tools added to each phase | AI agents execute; humans gate | AI end-to-end; humans set strategy |
| Investment | $350–600K | $1.2–2.0M | $3.0–5.0M |
| Annual Benefit | ~$2.1M | ~$5.5M | $18–30M |
| ROI | 2–3× | 4–6× | 8–12× |
| Payback | 6–9 months | 10–14 months | 14–20 months |
| Speed improvement | +25% | +55% | +75% |
| Productivity improvement | +20% | +50% | +75% |
| Quality improvement | +15% | +35% | +60% |
| Risk | Low | Medium | Medium–High |
| Best for | Risk-averse, regulated teams | Most FS organisations | Digital leaders, greenfield |

★ Option B (AI Agents + Human Gates) is recommended for most Financial Services organisations. Best risk-adjusted ROI. Achievable within 12–18 months. Board-approvable investment. US Bank proof: 4.2× ROI, 14-month payback, $31.2M 5-year NPV.

Commercial Terms

| Item | Detail |
| --- | --- |
| Engagement | Phase 1: Diagnose — AI-Powered PDLC Transformation |
| Duration | 8 weeks from kick-off |
| Investment | $150,000 (fixed fee) |
| Savings Guarantee | Full refund if we do not identify ≥$500K annual savings |
| Phase 3 pricing | Option A: $350–600K ¦ Option B: $1.2–2.0M ¦ Option C: $3.0–5.0M (outcome-linked) |
| Post-engagement | 30-day named support; platform access for 12 months post-engagement |

Project Sponsor Signature: ___________________________   Date: _______________

Client Project Lead: ___________________________   Date: _______________

How the pilot is framed (2026 model)

The pilot establishes your current maturity level on the L1–L5 ladder, the Target State (North-Star level) and a candidate delivery platform, then sizes the first interim step.

L1 — Assisted Prompting: AI via simple prompting in a few phases (mainly Dev & Test). Humans do the work; AI suggests.

L2 — Agent Co-pilots (assistive): Assistive/companion agents across most phases; every output human-reviewed. Agents draft, humans approve.

L3 — Supervised Independent Agents: Agents act independently on standard cases and interact; humans review exceptions and quality gates.

L4 — Orchestrated Agents (oversight): Most phases agent-run with multi-agent orchestration end-to-end; humans govern and handle escalations.

L5 — Autonomous ADLC (North Star): Fully orchestrated agents across the SDLC/PDLC. Only humans: Product Definer, Product Builder, Architect (incl. risk).

The business case is a DORA J-Curve (cost-only): up-front investment and a tuition-cost dip, then net savings that grow sprint-on-sprint to breakeven. Ongoing cost is platform-aware and includes agent/token spend. Business growth from new features is intentionally excluded — value is engineering cost-efficiency and capacity reinvestment only.