AI-Powered PDLC Transformation

GTM Pack — Set 2: Pilot Engagement Pack

Project Charter

AI-Powered PDLC Transformation — Phase 1: Diagnose

| Document | Version | Date | Classification |
| --- | --- | --- | --- |
| DOC-SET2-12 | v2.0 | March 2026 | Commercial Confidential |

Project Overview

| Field | Value |
| --- | --- |
| Project Name | AI-Powered PDLC Transformation — Phase 1: Diagnose |
| Offering | AI-Powered PDLC Transformation (3-phase consulting engagement) |
| Phase Scope | Phase 1 only — Diagnose. Phases 2 (Design) and 3 (Deliver) are follow-on. |
| Client Organisation | [CLIENT NAME] |
| Project Sponsor | [SPONSOR NAME], [TITLE] |
| Pilot Lead (our team) | [PILOT LEAD NAME] |
| Client Project Lead | [CLIENT LEAD NAME], [TITLE] |
| Duration | 8 weeks from kick-off |
| Investment | $150,000 (fixed fee) |
| Classification | Commercial Confidential |

Phase 1 Objectives

Quantify current state software delivery lead time and flow efficiency using the client's ALM data

Identify the top 5 value stream bottlenecks with speed, productivity, and quality impact scores

Benchmark the client's PDLC performance against 12 sector peers

Conduct a 73-question DORA maturity assessment across 4 dimensions

Model all three AI transformation options (A/B/C) against the client's actual data

Produce a board-ready business case for each option (ROI, payback, NPV)

Recommend the optimal option based on client's risk appetite and investment capacity

Deliver a playbook outline for the recommended option

Transfer platform capability to the client team

Phase 1 Gate: At the end of Week 8, the client will have enough evidence to make an informed decision about which AI transformation option (A, B, or C) to proceed with. This is the Phase 1 exit gate.

Scope

In Scope — Phase 1

One ALM data source (Jira or Azure DevOps), one product group

AI-generated Current State VSM: 7 PDLC phases, all metrics

DORA assessment: 73 questions across 4 dimensions, 4 data sources

Top 5 bottleneck analysis with annual waste cost and peer benchmarks

Three-option business case: Option A (AI-Augmented), B (Agents+Gates), C (Fully Agentic)

Recommendation with rationale and risk assessment

Playbook outline for recommended option (week-by-week, high level)

Executive readout deck (15 slides, board-ready)

Action plan (25+ items in platform)

Knowledge transfer (60 minutes) and 30-day post-engagement support

Out of Scope — Phase 1 (Covered in Phase 3)

Implementation of any AI agent or improvement initiative

Detailed week-by-week playbook (produced in Phase 3 kick-off)

Change management programme (Phase 3)

Benefits realisation tracking (Phase 3)

More than one product group

Success Criteria — Phase 1

| Success Criterion | Measure | Target |
| --- | --- | --- |
| VSM accuracy | Lead time within ±10% of manual audit | Validated by client engineer |
| Bottleneck quality | Top 3 bottlenecks validated by client SME | Engineer confirms accuracy |
| Business case quality | CFO readability score | ≥4/5 from sponsor |
| Option recommendation | Sponsor endorses recommended option | Written endorsement |
| Savings identification | Annual savings opportunity identified | ≥$500,000 |
| Phase 3 decision | Client actively considering Phase 3 | Verbal or written intent to proceed |