AI-Powered PDLC Transformation

GTM Pack — Set 2: Pilot Engagement Pack

Pilot Delivery Runbook

Phase 1 (Diagnose) Delivery Guide for Transformation Leads

| Document | Version | Date | Classification |
| --- | --- | --- | --- |
| DOC-SET2-13 | v2.0 | March 2026 | Commercial Confidential |

Purpose

This runbook guides the Transformation Lead through every step of Phase 1 (Diagnose) of the AI-Powered PDLC Transformation engagement. Phase 1 ends with two outputs: a current state diagnosis AND a board-ready business case for all three AI transformation options. Both are required for the Phase 1 exit gate.

Phase 1 ends when the client can answer: 'What is our current state?' and 'Which option (A/B/C) should we implement in Phase 3?' — with evidence for both.

Week-by-Week Delivery Plan

Week 1–2: Data Onboarding + Platform Setup

Deploy platform

Install backend + frontend. Configure .env. Run alembic migrations. Verify health endpoint.

ALM connector

Load Jira/ADO export. Validate 12 required fields. Verify phase mapping.

Kick-off meeting

Run 90-min kick-off (see Kick-off Guide). Preview the 3 transformation options. Confirm data access.

DORA sources

Configure 4 sources: Jira, Confluence, SonarQube, GitHub. Test connections.

Week 3–4: AI Analysis + Bottleneck Report

Run full pipeline

Platform > Analysis > Run Full Analysis. 8 agents across 21 modules, 5–10 minutes.

Validate VSM accuracy

20-ticket manual audit. LT within ±10% = pass.

Review DORA results

Check scores. Override if any source failed. Calculate band.

Bottleneck report

Review top 5 bottlenecks. Map to speed / productivity / quality dimensions. Calculate annual waste cost.

Week 5–6: Option Design Workshop + Business Case

3-option modelling

Using bottleneck data + DORA scores, model ROI for Option A, B, and C. Show conservative/expected/optimistic for each.

Option Design Workshop (90 min)

Facilitated session with sponsor and client leads. Present current state. Walk through 3 options. Initial alignment on preferred option. See workshop guide below.

Business case draft

Build financial model per option. Investment, annual benefit, ROI, payback, NPV. Validate assumptions with Finance.

Recommendation

Based on DORA score, bottleneck severity, client risk appetite: state recommended option with rationale.

Week 7–8: Playbook + Readout + Handover

Playbook outline

For recommended option: 3-horizon structure (QW/Medium/Strategic). Top 5 actions per horizon. Named owners if possible.

Executive readout deck

15 slides: current state + 3 options + recommendation + playbook. Use 01-cxo-pitch-deck-v2 as template.

Action plan

Load 25+ items into platform. Owners, dates, effort estimates.

Executive readout delivery

60-min session with ELT. Present current state, 3 options, recommended option.

Knowledge transfer

60-min: platform admin trained. Exports demonstrated. 30-day support activated.

Option Design Workshop Guide (Week 6)

This 90-minute facilitated session is the pivotal moment in Phase 1. The goal is not to sell Option B — it is to help the client understand the three pathways and identify which aligns with their organisation.

| Time | Activity | Facilitation Note |
| --- | --- | --- |
| 0:00–0:15 | Current state recap: VSM + bottleneck cost | Show the $ impact. Let the data speak. Do not editorialize. |
| 0:15–0:35 | Walk through the 3 options | Use the options slide (Slide 6 of CXO deck). Show metrics for each. Answer questions. |
| 0:35–0:50 | Business case comparison | Show the side-by-side ROI table. Highlight Option B as recommended but not required. |
| 0:50–1:10 | Client discussion: which option aligns? | Ask: 'Based on your risk appetite and investment capacity, which pathway resonates?' Capture preferences. |
| 1:10–1:20 | Playbook preview for preferred option | Show what implementation looks like for the option they lean toward. |
| 1:20–1:30 | Next steps: Phase 3 decision timeline | Agree date for option confirmation. Set Phase 3 kick-off target. |

If the client cannot commit to an option in Week 6, that is fine. Phase 1 still delivers. The readout (Week 8) is the decision point — not the workshop. The workshop is about building understanding.