AI-Powered PDLC Transformation

GTM Pack — Set 2: Pilot Engagement Pack

RACI Matrix

Roles and Responsibilities — AI-Powered PDLC Transformation Phase 1

| Document | Version | Date | Classification |
| --- | --- | --- | --- |
| DOC-SET2-14 | v2.0 | March 2026 | Commercial Confidential |

RACI Key

| Code | Meaning |
| --- | --- |
| R | Responsible — does the work |
| A | Accountable — owns the outcome |
| C | Consulted — input required |
| I | Informed — notified of outcome |

Phase 1 RACI by Activity

| Activity | Transform'n Lead | Analyst | Client PM | Client IT | Eng SME | Sponsor |
| --- | --- | --- | --- | --- | --- | --- |
| Contract + SOW sign-off | C | I | C | I | I | A/R |
| Kick-off meeting facilitation | A/R | C | I | I | I | I |
| Preview: 3 AI transformation options | A/R | C | I | I | C | I |
| ALM data export | C | I | A | R | C | I |
| Platform deployment | A/R | C | I | R | I | I |
| DORA source configuration | A/R | C | I | C | C | I |
| AI pipeline execution (Phase 1 agents) | A/R | C | I | I | I | I |
| VSM accuracy validation | C | I | A | I | R | I |
| Bottleneck review (speed/productivity/quality) | C | I | A | I | R | I |
| Option Design Workshop facilitation | A/R | C | C | I | C | I |
| Option A/B/C selection | C | C | C | I | C | A/R |
| Business case (3-option) review | C | I | A | I | I | R |
| Business case CFO presentation | C | I | C | I | I | A/R |
| Executive readout preparation | A/R | R | C | I | I | C |
| Executive readout delivery | A/R | C | C | I | I | I |
| Phase 3 option decision | C | I | C | I | C | A/R |
| Phase 3 programme kick-off approval | C | I | C | I | I | A/R |
| Knowledge transfer delivery | A/R | R | C | R | C | I |
| Post-Phase 1 support | A/R | R | I | C | I | I |

Key Decision Points Requiring Sponsor Accountability

Option A/B/C selection — this is the most consequential decision of Phase 1. Sponsor owns it.

Business case CFO endorsement — Finance sign-off before Phase 3 investment is approved.

Phase 3 programme kick-off — formal approval to proceed with the chosen option.