AI-Powered PDLC Transformation

GTM Pack — Set 2: Pilot Engagement Pack

Kick-off Meeting Guide

Phase 1 (Diagnose) Kick-off — Facilitator's Guide

| Document | Version | Date | Classification |
| --- | --- | --- | --- |
| DOC-SET2-17 | v2.0 | March 2026 | Commercial Confidential |

Meeting Purpose

The Phase 1 kick-off has two goals: (1) align all stakeholders on what Phase 1 will deliver and how, and (2) begin building the client's intuition for the three AI transformation options so that the Option Design Workshop in Week 6 is a decision, not an introduction.

Close the kick-off with this question: 'At the end of 8 weeks, you'll have your current state quantified and a business case for three AI transformation pathways. Our job today is to make sure we capture your data correctly and start building your understanding of the options. Any questions before we begin?'

| Attribute | Value |
| --- | --- |
| Duration | 90 minutes |
| Format | In-person or video call — screen-share required for platform demo |
| Attendees | Sponsor, Client PM, Platform Admin (IT), Engineering SME (1–2), Transformation Lead, Analyst |
| Key output | Aligned on Phase 1 scope; initial option awareness established; data extract planned |

Detailed Agenda

0:00–0:05 — Welcome and Introductions

Owner: Transformation Lead

Name + role around the table. Confirm 90-min format.

0:05–0:15 — Phase 1 Objectives and What You'll Receive

Owner: Transformation Lead

Walk through 8 deliverables. Confirm client understands Phase 1 ends with a business case for 3 options, not just a report.

0:15–0:30 — The AI-Powered PDLC Transformation Offering Overview

Owner: Transformation Lead

Use the offering slide (01b-offering-slide-v2). Walk through Diagnose/Design/Deliver. Show the 3 options at a high level. Say: 'We'll spend 8 weeks gathering your data so you can make an informed choice between these pathways.'

0:30–0:45 — Platform Live Demo — 5-Screen Walkthrough

Owner: Transformation Lead

ALM Connect → VSM → DORA → Bottlenecks → Business Case. Use US Bank data. Say: 'This is what Phase 1 produces for your team.' Pause after each screen for questions.

0:45–1:00 — Data Requirements Review

Owner: Transformation Lead + Client IT

Walk through ALM export checklist field-by-field. Confirm Jira/ADO access. Set delivery date for first extract.

1:00–1:10 — DORA Source Configuration

Owner: Transformation Lead + Eng SME

Confirm 4 DORA sources. Client IT sets up read-only tokens this week.

1:10–1:20 — Timeline and Milestones

Owner: Transformation Lead

Walk through week-by-week plan. Highlight Week 6 Option Design Workshop. Confirm executive readout date (Week 8). Schedule weekly status calls.

1:20–1:30 — Initial Transformation Ambition Discussion

Owner: Transformation Lead

Ask: 'Section 5 of your discovery questionnaire — which option resonated with you at this stage?' No commitment required. Just builds awareness.

Post-Kick-off Actions (Transformation Lead — within 24 hours)

Send meeting notes with action log (data extract date, DORA token setup, weekly call schedule)

Send the three-option overview (one-pager) as a leave-behind — plant the seed for option selection

Send ALM export template (CSV field spec)

Confirm Week 6 Option Design Workshop in calendar

Confirm Week 8 Executive Readout in sponsor's calendar