AI-Powered PDLC Transformation

GTM Pack — Set 2: Pilot Engagement Pack

Risk Register

Phase 1 Engagement Risk Identification and Mitigation

| Document | Version | Date | Classification |
| --- | --- | --- | --- |
| DOC-SET2-19 | v2.0 | March 2026 | Commercial Confidential |

Risk Register

| ID | Risk | Category | Likelihood (1-5) | Impact (1-5) | Rating | Mitigation | Owner |
| --- | --- | --- | --- | --- | --- | --- | --- |
| R01 | ALM data export blocked by IT | Data | 3 | 5 | High | On-prem option; data NDA; IT pre-engagement | Client PM |
| R02 | Data quality too poor for VSM (>40% missing dates) | Data | 3 | 4 | High | Heuristic LT; data remediation sprint | Transform. Lead |
| R03 | Client selects Option C without meeting Option B prerequisites | Option Design | 2 | 5 | High | DORA prerequisite gate; phased assessment recommendation | Transform. Lead |
| R04 | Business case for chosen option rejected by CFO | Commercial | 2 | 5 | High | 3-scenario modelling (conservative/expected/optimistic); Finance pre-read | Sponsor |
| R05 | Scope creep: client requests Phase 3 work during Phase 1 | Scope | 4 | 3 | Medium | Clear phase gate in charter; change control process | Transform. Lead |
| R06 | Option Design Workshop: client cannot align on option | Decision | 3 | 3 | Medium | Options paper left after workshop; readout is decision point, not workshop | Sponsor |
| R07 | Key client stakeholder unavailable | Resource | 3 | 3 | Medium | Async review via platform; 1h max per week for client team | Client PM |
| R08 | AI agent produces inaccurate bottleneck scores | AI | 2 | 3 | Medium | Manual override + SME validation in Week 5-6 | Transform. Lead |
| R09 | Executive readout postponed — no decision on option | Commercial | 2 | 4 | Medium | 30-day post-Phase 1 support covers rescheduling | Client PM |
| R10 | Savings guarantee triggered — refund required | Commercial | 1 | 5 | Medium | Pre-qualification: requires >500K savings identifiable from data volume | Transform. Lead |