AI-Powered PDLC Transformation

GTM Pack — Set 2: Pilot Engagement Pack

Transformation Progression Framework

From Phase 1 Diagnose to Enterprise-Wide AI-Native Delivery

| Document | Version | Date | Classification |
| --- | --- | --- | --- |
| DOC-SET2-21 | v2.0 | March 2026 | Commercial Confidential |

Overview

The AI-Powered PDLC Transformation is a three-phase consulting offering. 'Scaling' has two dimensions: (1) progressing along the option pathway (Option A → B → C as maturity grows), and (2) expanding across teams (more teams going through the Diagnose → Deliver cycle).

Most organisations start at Option B (or Option A if DORA is immature), achieve ROI within 12–18 months, then progress to Option C. Simultaneously, they expand the offering to additional teams — each team adds ~65% of the ROI of the first team due to shared infrastructure.

The Option Progression Pathway

| Option | Human Role | Typical Entry Criteria | Typical Duration | ROI | Next Step |
| --- | --- | --- | --- | --- | --- |
| Option A | In the Loop | DORA < 1.5 or very risk-averse org | 3–6 months | 2–3× | Achieve Option A outcomes → proceed to B |
| Option B ★ | On the Loop | DORA 1.5–3.5, moderate risk appetite | 12–18 months | 4–6× | Achieve Option B outcomes → option to proceed to C |
| Option C | Above the Loop | DORA > 3.5, CI/CD mature, high risk appetite | 18–36 months | 8–12× | Sustain and expand across all teams |

The Team Expansion Model

| Horizon | Phase | Scope | Investment | Cumulative ROI |
| --- | --- | --- | --- | --- |
| H0 | Phase 1 Pilot | 1 team — Diagnose + Option Design | $150K | Business case established |
| H1 | Phase 3 — QW | 1 team — Quick Wins (Option B tier) | $350–600K | First $ savings realised |
| H2 | Phase 3 — Full | 1 team — Full Option B implementation | $1.2–2.0M | 4–6× ROI on 1 team |
| H3 | Expand | 3–5 teams — Diagnose + Option B | $400K per team | Value compounds per team |
| H4 | Enterprise | All teams — Option B/C | $2–5M programme | 8–12× at enterprise scale |

Value Scaling Example

| Teams | Option Level | Annual Savings | Investment | ROI |
| --- | --- | --- | --- | --- |
| 1 | Option B | $5.5M | $1.5M | ~4× |
| 3 | Option B | $14M | $3.5M | ~5× |
| 10 | Option B | $40M | $10M | ~6× |
| 10 | Option B → C | $60–80M | $15M | ~6–8× |
| 20+ | Option C | $120M+ | $25M | ~8–10× |

Infrastructure cost is fixed after the first team. Each additional team adds approximately $30K in platform cost and $150K in delivery cost — against ~$3.5M in annual savings at Option B. The economics improve with every team added.