PDLC VSM Platform

GTM Pack — Set 3: Scale Implementation Pack

Change Management Plan

Managing Organisational Change for Enterprise Platform Adoption

| Document | Version | Date | Classification |
| --- | --- | --- | --- |
| DOC-SET3-25 | v1.0 | March 2026 | Commercial Confidential |

Overview

Deploying the PDLC VSM Platform at enterprise scale is as much an organisational change as a technical implementation. This plan addresses the human side of the transformation: stakeholder alignment, resistance management, capability building, and embedding continuous improvement as a cultural norm.

Stakeholder Analysis

| Stakeholder Group | Count | Current Attitude | Desired Attitude | Key Concern | Engagement Strategy |
| --- | --- | --- | --- | --- | --- |
| Engineering Leads | 5–20 | Skeptical / Curious | Champion | 'Will this expose my team's performance?' | 1:1 briefings; show anonymisation; quick win wins them over |
| Senior Engineers | 20–100 | Resistant | Supportive | 'More process overhead' | Show automation angle; time savings demo; involve in validation |
| QA Engineers | 10–50 | Interested | Champion | 'Will AI replace our testing role?' | Position as AI-augmented; show bottleneck focus on process not people |
| DevOps Engineers | 5–20 | Very Interested | Champion | 'Finally — data to justify what we've been saying' | Early access; involve in DORA configuration; make them advocates |
| Product Managers | 10–30 | Curious | Supportive | 'More visibility into engineering delays' | Show business case builder; give access to future state scenarios |
| CTO / VP Eng | 1–3 | Supportive | Sponsor | 'Needs to show ROI to board' | Business case focus; board deck; personal briefing before ELT |
| CFO | 1 | Skeptical | Approver | 'Are the savings real and auditable?' | Evidence protocol; conservative scenario; reference call |
| Delivery / PMO | 3–10 | Curious | Champion | 'How does this fit our existing PMO tools?' | Show action plan integration; governance model alignment |

Resistance Management

Common Resistance Patterns and Responses

Resistance: 'This is just another dashboard that will be ignored in 6 months'

Response: Show action plan tracker with owner accountability. Invite the skeptic to be a named action plan owner — skin in the game changes behaviour.

Resistance: 'The AI doesn't understand our unique context'

Response: Demonstrate manual override capability. Show that every AI score can be adjusted and the context notes field. The AI is a starting point, not a judgement.

Resistance: 'Our Jira data is too messy for this'

Response: Show data quality scorecard. Run a 100-ticket sample analysis in the kick-off meeting. Messy data is universal — the heuristic LT fills gaps.

Resistance: 'We already know what the bottlenecks are — we don't need AI to tell us'

Response: Agree! Then say: 'Great — let's see if the data agrees with you. And then let's put a dollar figure on each one so we can prioritise.' The financial quantification is always new.

Resistance: 'What about GDPR / data privacy?'

Response: On-prem deployment option. Ticket anonymisation (names replaced with role codes before analysis). Data stays inside the corporate network. No data sent to third parties (AI runs locally or via private API).

Capability Building Plan

| Audience | Training Module | Duration | Format | Certification |
| --- | --- | --- | --- | --- |
| Platform Administrators | Full platform setup and operation | 8 hours | Instructor-led + lab | Platform Admin Cert |
| Engineering Leads | VSM interpretation + action planning | 4 hours | Workshop | VSM Practitioner |
| Insight Analysts | AI output validation + reporting | 4 hours | Workshop | Insight Analyst Cert |
| Executive Sponsors | Business case interpretation + board briefing | 1 hour | Briefing session | None |
| All Platform Users | Platform navigation (self-paced) | 1 hour | eLearning (LMS) | None |

30/60/90 Day Adoption Plan

| Day | Milestone | Success Indicator |
| --- | --- | --- |
| Day 1–7 | Platform live, first team onboarded | VSM dashboard visible to team lead |
| Day 7–14 | First AI run completed and validated | Bottleneck list reviewed by Eng SME |
| Day 14–30 | All Day-30 quick wins identified and assigned | ≥3 action plan items with named owners |
| Day 30 | First 30-day check-in: LT delta measured | LT delta visible in platform (baseline vs. current) |
| Day 30–60 | 2nd and 3rd teams onboarded | Portfolio view shows 3 teams |
| Day 60 | First Portfolio Report to VP Eng | Report distributed and reviewed |
| Day 60–90 | First Quick Win implementation complete | LT reduction of ≥10% measured in platform |
| Day 90 | 90-day ROI review to ELT | ROI tracking report presented; Scale Phase 2 decision |