PDLC VSM Platform

GTM Pack — Set 3: Scale Implementation Pack

Adoption Playbook

Driving Platform Usage and Embedding Continuous Improvement

| Document | Version | Date | Classification |
| --- | --- | --- | --- |
| DOC-SET3-29 | v1.0 | March 2026 | Commercial Confidential |

Adoption Framework

Platform adoption is measured across three dimensions: breadth (how many teams use it), depth (how frequently it's used), and impact (whether insights drive real improvement actions). This playbook provides tactics for each dimension.

Breadth: Expanding Team Coverage

Team Onboarding Wave Model

Roll out in waves of 3–5 teams to allow learnings from each wave to improve the next:

| Wave | Teams | Duration | Success Gate |
| --- | --- | --- | --- |
| Wave 0 (Pilot) | 1 team | 8 weeks | VSM validated, bottleneck list approved, sponsor satisfied |
| Wave 1 | 3–5 teams | 4–6 weeks | All teams have VSM dashboards; portfolio view live |
| Wave 2 | 5–10 teams | 6–8 weeks | Monthly portfolio report running; 3+ Quick Wins in flight |
| Wave 3 | All remaining | 8–12 weeks | Enterprise benchmark live; annual ROI review scheduled |

Team Lead Engagement Tactics

Executive mandate: Sponsor sends all-hands email introducing platform and why it matters

Peer reference: Wave 0 team lead presents results at engineering all-hands (15 min)

WIIFM framing: 'This makes your team's invisible work visible — and gives you the data to get more resources'

Low-effort onboarding: Pilot Lead configures first project; team lead only needs 2 hours

Quick Win win: Ensure every team has a Quick Win in their action plan within 30 days of onboarding

Depth: Increasing Usage Frequency

Usage KPIs

| KPI | Target (Month 3) | Target (Month 6) | Target (Month 12) | Measurement |
| --- | --- | --- | --- | --- |
| Teams with VSM data loaded | 50% of target teams | 80% | 100% | Platform admin report |
| Monthly active users (MAU) | 10+ per team | 15+ per team | 20+ per team | Platform analytics |
| Analysis runs per team per month | 1 | 2 | 4 | Platform analytics |
| Action plan items with owners | ≥10 per team | ≥20 per team | ≥30 per team | Platform action plan |
| Quick Wins completed | 1 per team | 3 per team | 5 per team | Platform action plan |

Engagement Tactics

Monthly league table: publish VSM flow efficiency ranking across teams (gamification)

Improvement trophy: quarterly award for team with most Quick Wins completed

Platform office hours: weekly 30-min open session for questions and demos

Newsletter: monthly '3 Things the AI Found This Month' sent to all team leads

Executive visibility: CTO references platform data in engineering all-hands — creates pull

Impact: Turning Insights into Improvements

Insight-to-Action Conversion Rate

Target: 60% of bottleneck insights converted to action plan items within 30 days. Track in platform via 'Bottlenecks without action plan items' dashboard widget (available in Platform > Settings > Widgets).

Improvement Sprint Cadence

Every sprint: team lead reviews 'Action Plan' tab — updates status of in-flight items

Every sprint review: one action plan item presented as 'improvement story' alongside feature stories

Monthly: Insight Analyst runs 'LT delta report' — shows improvement in lead time vs. baseline

Quarterly: ELT receives benefits realisation report — AI platform $ value vs. investment to date

Sustaining Adoption at 12 Months

Risk: Platform fatigue (users stop checking)

Response: Automate weekly email digest with top insight from each team's VSM

Risk: Data staleness (ALM data not refreshed)

Response: Automate monthly data refresh reminder; set up CI/CD hook to trigger on sprint close

Risk: No visible improvements (action plan stalls)

Response: Monthly 'improvement debt' report to sponsors; escalate if >60 days without completion

Risk: Key champion leaves

Response: Succession planning: always have 2 trained practitioners per team; cross-train backup admin

Risk: Platform not updated

Response: Schedule quarterly platform update window; Pilot Lead sends release notes