AI-Powered PDLC Transformation

AI-Powered PDLC Transformation
QA Framework

Quality Assurance Across Consulting Delivery, Platform Configuration & AI Outputs

| Document | Version | Date | Classification |
| --- | --- | --- | --- |
| Doc-30 | v2.0 | March 2026 | Confidential |

Consulting offering powered by STUMP — 5× faster delivery, AI-accurate insights, optimal cost.

1. QA Philosophy

Quality in AI-Powered PDLC Transformation spans three layers: the quality of the consulting delivery (are we doing the right things), the quality of platform configuration (is it set up correctly), and the quality of AI agent outputs (are the recommendations accurate and actionable).

QA principle: automated checks for platform and AI quality; human expert review for consulting quality. Never automate what requires professional judgement.

2. Quality Dimensions

| Quality Layer | What is Assessed | Assessment Method | Frequency |
| --- | --- | --- | --- |
| Consulting delivery | Methodology adherence, stakeholder satisfaction | Peer review + client survey | Per phase |
| Platform configuration | Correct setup per chosen option | Configuration validation checklist | Pre go-live + quarterly |
| AI agent outputs | Accuracy of VSM, bottleneck scoring, recommendations | Calibration study | Monthly |
| Benefits realisation | Actual vs projected outcomes | Benefits tracker review | Monthly |
| Change management | Adoption rates, NPS, sentiment | Adoption dashboard | Weekly |

3. Consulting Delivery QA

Phase Gate Reviews

| Gate | Review Panel | Criteria | Outcome |
| --- | --- | --- | --- |
| Phase 1 Exit | Engagement Lead + Client Sponsor | VSM accuracy >80%, bottlenecks agreed | Proceed / Re-do |
| Phase 2 Exit | Engagement Lead + CFO delegate | Option selected, business case approved | Proceed / Revise |
| Phase 3 Mid-point | Steering Committee | Adoption >50%, benefits on track | Proceed / Intervene |
| Phase 3 Exit | Executive Sponsor | All success criteria met | Close / Extend |

Peer Review Standards

All client-facing deliverables peer reviewed by a senior consultant before submission

VSM maps reviewed by a certified VSM practitioner

Business cases reviewed by a qualified financial analyst

AI policy documents (Option C) reviewed by AI ethics and legal advisors

4. Platform Configuration QA

| Test Type | Description | Pass Criteria | When Run |
| --- | --- | --- | --- |
| Smoke test | Basic platform health check | All 8 core functions operational | Post-install |
| Integration test | Data flowing from all connected systems | Zero data gaps | Post-integration |
| Agent accuracy test | Run VSM on known dataset; verify outputs | Within 5% of expected | Pre go-live |
| Gate flow test | Trigger, approve, and override all 4 gates | 100% audit captured | Pre go-live |
| Load test | 50 concurrent users; 10 simultaneous agent runs | Response <3s | Pre go-live |
| Security test | Pen test + SAST scan | Zero critical findings | Pre go-live + annual |

5. AI Agent Output Quality

Calibration Process

Monthly calibration study: run platform agents on a held-out historical dataset with known outcomes. Compare AI output to validated ground truth. Recalibrate agent scoring weights if accuracy falls below threshold.

| Agent | Accuracy Threshold | Calibration Dataset | Recalibration Trigger |
| --- | --- | --- | --- |
| VSM Discovery | ±5% step count accuracy | Previous quarter VSM | Accuracy <95% |
| Bottleneck Scorer | ±10% ranking accuracy | Validated bottleneck register | Accuracy <90% |
| Option Modeller | ±15% ROI projection accuracy | Completed engagement actuals | Accuracy <85% |
| Benefits Tracker | ±5% metric extraction accuracy | Source system actuals | Accuracy <95% |

6. Defect Management

| Defect Severity | Definition | Response Time | Escalation |
| --- | --- | --- | --- |
| Critical | Platform down or AI producing incorrect data | 2 hours | CTO + Client IT Director |
| High | Key feature broken, gate not triggering | 8 hours | Engagement Lead |
| Medium | Non-critical feature degraded | 24 hours | Platform Team |
| Low | UI issue or minor data display | 5 business days | Standard backlog |