## Slide 1
AI-POWERED PDLC TRANSFORMATION
Enterprise Scaling Playbook
From Pilot to Enterprise-Wide Transformation
CONFIDENTIAL | March 2026

## Slide 2
Scaling Philosophy
One offering. Three options. Enterprise-wide transformation at the right pace.
The AI-Powered PDLC Transformation consulting offering is designed to scale from a single pilot team to an enterprise-wide deployment — without a big-bang change programme. The platform's modular architecture and option-based model allow organisations to start where they are, prove value fast, and scale with confidence.
WAVE 1 Pilot
1–2 teams 1 product 12 weeks Option A or B
Prove: faster delivery, visible ROI
WAVE 2 Division Scale
5–10 teams 2–4 products 6 months Option B standard
Prove: consistent ROI at scale
WAVE 3 Enterprise
All teams All products 12 months Option B/C enterprise
Prove: enterprise transformation
→ Each wave requires a go/no-go gate based on benefits realisation from the prior wave.

## Slide 3
Wave 1 → Wave 2 Scale Criteria
Pilot success gates before division rollout
Scale from pilot to division only when ALL three gates pass:
SPEED GATE
Lead time reduction >30% vs baseline
4.2×
US Bank pilot result
PRODUCTIVITY GATE
Flow efficiency improvement >20%
61%
US Bank achieved
ROI GATE
Net benefit >1.5× investment at 6 months
4.2× ROI
14-month payback
If any gate fails: run an optimisation sprint before scaling. Do not accelerate past a failing gate.

## Slide 4
Wave 2: Division Scaling Model
Option B standard across 5–10 teams
DIVISION SCALE STRUCTURE
Division CTO
AI Transformation Lead
Sets AI policy, owns gate governance
Product Directors (2–4)
Product AI Champions
Gate approval owners per product
Engineering VPs (2–4)
Engineering AI Leads
Technical gate approvers
Scrum Masters (5–10)
Team Champions
Daily adoption, first-line support
DIVISION SCALE COMMERCIAL
• Platform licences: 5–10 team seats @ $X/seat/yr
• Change mgmt uplift: 20% of total investment
• Expected ROI: 4–6× within 18 months

## Slide 5
Wave 3: Enterprise Architecture
Option B/C enterprise-wide deployment
ENTERPRISE PLATFORM ARCHITECTURE
• Centralised STUMP instance • Multi-tenant: org → division → team hierarchy • Federated governance: enterprise policy + local execution • Single SSO, RBAC, audit log
ENTERPRISE AI OPERATING MODEL
• AI Centre of Excellence owns platform + methodology • Division AI Leads execute • Team AI Champions sustain • Board AI Committee sets policy (Option C)
ENTERPRISE ROI MODEL
• Option B enterprise: 4–6× ROI, $5–15M investment • Option C enterprise: 8–12× ROI, $15–30M investment • Payback: 12–18 months (Option B), 18–30 months (Option C) • 5-year NPV: $25–75M depending on scale

## Slide 6
Scaling Risks & Mitigations
Common failure modes in enterprise AI transformation
Risk
Type
Mitigation
Scaling before value proven
Premature scaling
Run benefits gate before each wave
Change management under-resourced
Adoption collapse
Budget 20–30% of investment for change
Governance not scaled
Ungoverned AI autonomy
Stand up governance tier before scaling
Configuration debt accumulates
Platform instability
Quarterly configuration review mandatory
Champions programme lapses
Adoption regression
Champions programme is permanent, not one-time